PROJECT PLANNING PHASE

WhatNext Vision Motors

Shaping the Future of Mobility with Innovation and Excellence

| Date | 07 April 2025 |
| --- | --- |
| Team Leader | MANISHA R |
| Team Members | RAJKUMAR L, TAMIZHKUMARAN M, VINITH S, PORSELVAN A |
| Project Name | WhatNext Vision Motors: Shaping the Future of Mobility with Innovation and Excellence |
| Maximum Marks | 5 Marks |
| Project Phase | Project Planning Phase |

1. Project Team

| Team Member | Role | Responsibilities |
| --- | --- | --- |
| MANISHA R | Team Leader | Project coordination, sprint planning, stakeholder communication |
| RAJKUMAR L | Developer | Vehicle listing module, test drive booking backend |
| TAMIZHKUMARAN M | Developer | Innovation showcase, dealer locator, map integration |
| VINITH S | Developer | User auth, customer dashboard, real-time tracking |
| PORSELVAN A | Developer | EMI calculator, financing module, feedback & support |

2. Product Backlog, Sprint Planning & Estimation (4 Marks)

The following table outlines the product backlog organized into 4 sprints, mapping each user story to functional requirements, story points, priority levels, and assigned team members for the WhatNext Vision Motors platform.

| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task | Story Points | Priority | Team Member |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Vehicle Listing & Discovery | USN-1 | As a user, I can browse available vehicles by category (EV, Hybrid, Concept). | 3 | High | MANISHA R |
| Sprint-1 |  | USN-2 | As a user, I can view detailed specs, features and images of each vehicle. | 2 | High | RAJKUMAR L |
| Sprint-1 |  | USN-3 | As a user, I can filter vehicles by price range, fuel type, and brand. | 2 | High | TAMIZHKUMARAN M |
| Sprint-1 | User Registration & Auth | USN-4 | As a user, I can register with email and password to access the platform. | 2 | High | VINITH S |
| Sprint-1 |  | USN-5 | As a user, I can log in securely and manage my profile. | 1 | High | PORSELVAN A |
| Sprint-2 | Test Drive Booking | USN-6 | As a user, I can schedule a test drive for a selected vehicle at a nearby showroom. | 3 | High | MANISHA R |
| Sprint-2 |  | USN-7 | As a user, I will receive email confirmation and reminder for my booked test drive. | 2 | Medium | RAJKUMAR L |
| Sprint-2 | Innovation Showcase | USN-8 | As a user, I can explore WhatNext Vision Motors' upcoming concept vehicles and R&D projects. | 3 | Medium | TAMIZHKUMARAN M |
| Sprint-2 |  | USN-9 | As a user, I can watch embedded videos of vehicle launches and innovation highlights. | 2 | Low | VINITH S |
| Sprint-3 | Financing & EMI Calculator | USN-10 | As a user, I can calculate monthly EMI for any vehicle using the built-in calculator. | 3 | High | PORSELVAN A |
| Sprint-3 |  | USN-11 | As a user, I can apply for vehicle financing and upload required documents. | 3 | High | MANISHA R |
| Sprint-3 | Dealer Locator | USN-12 | As a user, I can find the nearest Vision Motors showroom on an interactive map. | 2 | Medium | RAJKUMAR L |
| Sprint-3 |  | USN-13 | As a user, I can contact a dealer directly through the platform. | 1 | Medium | TAMIZHKUMARAN M |
| Sprint-4 | Customer Dashboard | USN-14 | As a registered user, I can view all my bookings, enquiries, and saved vehicles in one dashboard. | 3 | High | VINITH S |
| Sprint-4 |  | USN-15 | As a user, I can track the delivery status of my ordered vehicle in real time. | 3 | High | PORSELVAN A |
| Sprint-4 | Feedback & Support | USN-16 | As a user, I can submit feedback or raise a service request through the platform. | 2 | Medium | MANISHA R |
| Sprint-4 |  | USN-17 | As a user, I can access a live chat or chatbot for instant support queries. | 2 | Medium | RAJKUMAR L |

Story Points Summary

| Sprint | Story Points | User Stories | Assigned To |
| --- | --- | --- | --- |
| Sprint-1 | 10 Story Points | 5 User Stories | All 5 Members |
| Sprint-2 | 10 Story Points | 4 User Stories | All 5 Members |
| Sprint-3 | 9 Story Points | 4 User Stories | All 5 Members |
| Sprint-4 | 10 Story Points | 4 User Stories | All 5 Members |

3. Project Tracker, Velocity & Burndown Chart (4 Marks)

3.1 Sprint Tracker

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 7 Days | 07 Apr 2025 | 13 Apr 2025 | 10 | 13 Apr 2025 |
| Sprint-2 | 10 | 7 Days | 14 Apr 2025 | 20 Apr 2025 |  |  |
| Sprint-3 | 10 | 7 Days | 21 Apr 2025 | 27 Apr 2025 |  |  |
| Sprint-4 | 10 | 7 Days | 28 Apr 2025 | 04 May 2025 |  |  |

3.2 Velocity Calculation

The WhatNext Vision Motors development team follows a 7-day sprint cycle. With 4 sprints planned and approximately 10 story points per sprint, the team velocity is calculated as follows:

- Total Story Points: 39 (across 4 sprints)

- Sprint Duration: 7 days each

- Average Velocity (AV): ~10 story points per sprint

- AV per day = 10 story points / 7 days ≈ 1.43 story points/day

3.3 Burndown Chart

A burndown chart visualizes remaining work versus time. The ideal burndown for WhatNext Vision Motors across 4 sprints (28 days total) would show a linear decrease from 39 story points to 0.

Burndown Chart Reference Values:

| Checkpoint | Ideal Remaining Points | Actual Remaining Points |
| --- | --- | --- |
| Day 0 (Start) | 39 | 39 |
| Day 7 (End Sprint-1) | 29 | 29 |
| Day 14 (End Sprint-2) | 19 | — |
| Day 21 (End Sprint-3) | 10 | — |
| Day 28 (End Sprint-4) | 0 | — |

Burndown Chart Tools & References:

- https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

- https://www.atlassian.com/agile/tutorials/burndown-charts

4. References

- https://www.atlassian.com/agile/project-management

- https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

- https://www.atlassian.com/agile/tutorials/epics

- https://www.atlassian.com/agile/tutorials/sprints

- https://www.atlassian.com/agile/project-management/estimation

- https://www.atlassian.com/agile/tutorials/burndown-charts

WhatNext Vision Motors — Confidential Project Planning Document | April 2025